WEEKLY STATUS REPORT

|  |  |
| --- | --- |
| Date: | 26.05.2019. |
| From: | 19.05.2019. |
| Self Assessment: | Green (On track), Yellow (Possible risks), Red (Risks) |

|  |  |
| --- | --- |
| ACTIVITIES COMPLETED THIS WEEK | |
| **Completed functionalities:**   * Povezivanje algoritma sa korisničkim sučeljem * Ispis rezultata u korisničkom sučelju (tablica ispisa) | **How was it completed (insert figure) :** |
| **Examined functionalities:** | **Most useful references:** |

|  |  |  |
| --- | --- | --- |
| ACTIVITIES IN PROCESS | NEXT ACTION | DUE DATE |
| * Izrada završne baze podataka | * Izrađivanje/dorađivanje alata za rad sa .csv datotekama | * 09.06.2019. |
| * Izrada korisničkih upita (unos parametara za pretraživanje) | * Dizajn korisničkog upita (sadržaj, valjani upiti I sl.) | * 09.06.2019. |

|  |
| --- |
| ACTIVITIES TO BE STARTED NEXT WEEK |
| * Testiranje |

|  |
| --- |
| ISSUES FOR IMMEDIATE ATTENTION |
| * Izrada testnih uzoraka za provjeravanje rada aplikacije |