WEEKLY STATUS REPORT

|  |  |
| --- | --- |
| Date: | 28.04.2019. |
| From: | 21.04.2019. |
| Self Assessment: | Green (On track), Yellow (Possible risks), Red (Risks) |

|  |  |
| --- | --- |
| ACTIVITIES COMPLETED THIS WEEK | |
| **Completed functionalities:**   * Pisanje koda za učinkovito izvlačenje podataka iz baze * Male izmjene u bazi podataka | **How was it completed (insert figure) :** |
| **Examined functionalities:** | **Most useful references:** |

|  |  |  |
| --- | --- | --- |
| ACTIVITIES IN PROCESS | NEXT ACTION | DUE DATE |
| * Implementacija algoritma |  | * 29.04.2019. |

|  |
| --- |
| ACTIVITIES TO BE STARTED NEXT WEEK |
| * Implementacija i testiranje algoritma na uzorku (fragmentu) baze podataka |

|  |
| --- |
| ISSUES FOR IMMEDIATE ATTENTION |
| * Implementacija algoritma * Izrada klase za dobavljanje i modeliranje podataka povučenih iz baze podataka |