WEEKLY STATUS REPORT

|  |  |
| --- | --- |
| Date: | 31.03.2019. |
| From: | 25.03.2019. |
| Self Assessment: | Green (On track), Yellow (Possible risks), Red (Risks) |

|  |  |
| --- | --- |
| ACTIVITIES COMPLETED THIS WEEK | |
| **Completed functionalities:**   * Odabir alata za pisanje programskog proizvoda (Eclipse) * Početak pisanje specifikacije zahtjeva | **How was it completed (insert figure) :** |
| **Examined functionalities:**   * Proučavanje Java Code Conventionsa | **Most useful references:**   * https://www.oracle.com/technetwork/java/codeconventions-150003.pdf |

|  |  |  |
| --- | --- | --- |
| ACTIVITIES IN PROCESS | NEXT ACTION | DUE DATE |
| * Pisanje specifikacije zahtjeva | * Dopunjavanje specifikacije zahtjeva | * 01.04.2019. |
| * Analiza algoritma |  |  |

|  |
| --- |
| ACTIVITIES TO BE STARTED NEXT WEEK |
| * Postavljanje Java radne okoline * Dizajniranje programskog proizvoda |

|  |
| --- |
| ISSUES FOR IMMEDIATE ATTENTION |
| * Ispravak projektnog plana |